# Use case: AL-4 Accounts & Roles

Epic. A borrower registers and signs in on the iOS app. A broker or underwriter signs in to the web portal and sees only what their role allows, so client files stay private.

| Item | Detail |
| --- | --- |
| Epic | AL-4 Accounts & Roles |
| Feature (from the brief) | Mobile: Register/Login (email/password or social, Firebase Auth). Web: Role-Based Access (brokers see only their referred clients; underwriters see the whole portfolio and can sign off). Core: Centralised Data Store (user profiles, broker assignments). |
| Owner | Nikoloz (writes this use case, and owns the web stories AL-17 and AL-18). Ibrahima owns the mobile stories AL-16 and AL-142. Dumi owns the backend work under them: role claims and the broker-client rules. |
| Sprint | Sprint 1 (8 to 25 Oct 2026) |
| Wireframes | Web: AL-17/wireframe.png (sign in) and AL-18/wireframe.png (My Clients) in this folder. Mobile: Ibrahima's AL-16 and AL-142 folders. Figma: https://www.figma.com/design/F6lldwqy172ox5SeALdDEU |

## Goal

As a borrower, broker or underwriter, I want to sign in and see only what my role allows, so that client files stay private and each person gets the right tools.

## Actors

Borrower: uses the iOS app, registers, signs in and chooses a broker (and can change them later).

Broker: signs in to the web portal and sees only the clients who chose them.

Underwriter: signs in to the web portal and sees every application.

Firebase Auth: signs people in (email and password, Google on mobile) and issues the ID token. The token carries a role claim: borrower, broker or underwriter.

al-core: sets the role claims, stores user profiles and broker assignments in Firestore, and holds the Firestore rules that decide who may read what.

## Preconditions

The Firebase emulators (or project) are running with the seed: one underwriter, two brokers, borrowers, and applications assigned to each broker.

Every user has exactly one role, set as a custom claim on their account by al-core. The role field on the user document is only a copy and is never trusted.

The portal runs on a machine that can reach Firebase Auth and Firestore.

## Trigger

A person opens the app or the portal and signs in.

## Main flow

A new borrower registers in the iOS app with email and password or Google, then picks a broker from the list. The choice is saved against their account.

A broker or underwriter opens the web portal at /login and enters their email and password. No role is asked for.

Firebase Auth checks the sign-in details and returns an ID token. The portal reads the role claim from that verified token.

The portal sends a broker to /broker and an underwriter to /underwriter. Pages for the other role are not reachable.

A broker opens Clients and sees only the clients who chose them, and their applications. An underwriter opens the pipeline and sees every application.

When a borrower changes broker, the client leaves the old broker's list and joins the new one's, without a reload.

The person signs out. The portal reloads at /login and protected pages redirect to it.

## Alternative flows

A. Google sign-in. Borrowers can use Google on mobile. The web portal sign-in is email and password only in Sprint 1; Google and demo role buttons on the portal moved to Sprint 2.

B. Token refresh. The portal checks the role again whenever Firebase refreshes the ID token. If the role changed to another valid role, the page reloads so access is decided again.

C. A signed-in user opens /login. They are sent to their own portal home.

## Exceptions

Wrong email or password: a neutral error beside the form that does not say which part was wrong.

A borrower signs in to the portal: refused with "This portal is for brokers and bank staff", with a Sign out button.

A user with a missing or unknown role: "Not allowed" and a Sign out button.

A broker opens an underwriter address (or the other way round): "Not allowed" with a link back to their own portal. None of the other role's content is shown.

The ID token lookup fails (network or Firebase problem): "We could not verify your session, reload to try again" with a Retry button. This is not shown as a role refusal.

A broker opens another broker's client by URL, or a client that does not exist: the same "not found" page. The page only looks in the broker's own list, which the Firestore rules limit to their clients.

The profile query is refused or fails: clients are still listed, by client ID, with a notice that names could not be loaded.

## Postconditions

Success: the person is signed in and sees only the views and data for their role. The broker's list matches the Firestore rules.

Failure: no protected content is shown, and the person is told what to do (sign in again, retry, or ask an administrator).

## Business rules

The role comes only from the verified role claim in the ID token. Browser storage, URL values, form fields and hidden buttons are never used to decide access.

The Firestore rules are the data boundary. A broker's query has to filter on their own uid or the rules refuse it. The portal's route guard only decides what is shown.

The route guard is not an API authorisation boundary. Any API the portal calls has to verify the ID token itself: 401 for a missing or invalid token and 403 for the wrong role. The portal makes no API calls in Sprint 1, so this is not yet exercised.

A client is a borrower who has chosen this broker or made an application with them. Brokers never see another broker's clients.

Underwriters see every application. The team decided that brokers do not see Draft applications (AL-263); that is built in Sprint 2.

## Flow diagram

How sign-in and the role check work, from docs/diagrams/07-auth-sequence.png:

## Stories in this epic

| Story | What | Owner | Sprint | Status on 23 Oct |
| --- | --- | --- | --- | --- |
| AL-16 | A borrower registers and logs in with email/password or Google (iOS) | Ibrahima | Sprint 1 | In progress: pull requests in review |
| AL-17 | A broker or underwriter logs in to the web portal and sees only the views for their role | Nikoloz | Sprint 1 | Done |
| AL-18 | A broker sees only the files of clients they referred | Nikoloz | Sprint 1 | Done |
| AL-142 | A borrower chooses their broker after sign-up and can change them later (iOS) | Ibrahima | Sprint 1 | Done |

## What Sprint 1 delivered

Login page, role-based route guard and the "Not allowed" and borrower-refusal pages (AL-17, PR 28). A later fix made a role change on a token refresh reach the guard, and a failed token lookup show a retry page (AL-243, PR 76 and PR 96).

The broker's client list and client file, filtered to the signed-in broker, live, with search and a status filter (AL-18, PR 68).

Role custom claims and the broker-client assignment with Firestore rules and a two-broker seed (Dumi: AL-55 and AL-56).

Borrower registration, sign-in and broker choice on iOS (Ibrahima: AL-16 and AL-142, see his folders).

## Epic done when (from Jira)

A use case for this feature is written in Confluence and linked here: this document.

Every story in this epic meets its acceptance criteria and is merged to main. AL-17, AL-18 and AL-142 are Done. AL-16 is still in review, so the epic stays open until it merges.

On the seeded data: a new borrower can register, sign in and choose a broker (checked on the emulators by Ibrahima); the seeded broker sees only their own clients and the second broker sees a different list (checked, AL-18); the seeded underwriter sees every application (checked: 7 applications in the queue on the emulators).

## Notes

Test cases: AL-17/test-case.docx and AL-18/test-case.docx in this folder, and Ibrahima's AL-16 and AL-142 test cases in his folder.

Moved to Sprint 2 and recorded on the tickets: the split sign-in layout, Google and demo role buttons on the portal, 401 and 403 handling once the portal calls an API, and messaging the borrower from the client file.